# Architecture Review: Forecast Pipeline v3

Fictional document for testing. Review date: 2025-09-12. Reviewers: platform guild.

# Context

The current forecast pipeline (v2) recomputes all station forecasts every three hours in a single batch job. With 1,400 stations the batch takes 95 minutes, leaving little headroom.

# Proposal

Pipeline v3 splits the batch into per-region jobs running on a queue. Each job reads buoy readings from the time-series store, runs the wave model and writes forecasts to the forecast cache.

## Queue Technology

The team evaluated three queues and chose the managed message queue 'Current' because it supports message deduplication and delayed retries. A self-hosted option was rejected due to operating cost.

# Decisions

Decision 1: Forecast jobs must be idempotent; re-running a job for the same region and hour overwrites the previous result.

Decision 2: The target runtime for a full cycle is 30 minutes for 3,000 stations.

Decision 3: The v2 batch job stays available as a fallback until March 2026.

# Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Queue backlog during storms | High | Autoscale workers on queue depth above 500 messages |
| Inconsistent forecasts across regions | Medium | Version every forecast with the model run ID |